SPRINT 0

Product Backlog

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Student names | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Date | September 4, 2026 |

# Project Description

# SmartGreenAI: Cilantro Crop is an IoT-driven, cloud-connected precision agriculture system designed to monitor and optimize greenhouse conditions specifically for cilantro cultivation. The system uses an IoT sensor network, cloud processing, rule-based alerts, and an Artificial Intelligence (AI) decision-support engine to assist agricultural producers with crop management and automated or manual micro-climate control.

# 2. Product Backlog

| Backlog Item ID | Type of Backlog Item | Description | Priority | Hours | Status | Sprint | In Charge | Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| EP-01 | Epic | Access, Roles & Security | Must | 6 | To Do | 1 | TBD | Authentication, authorization, and role-based access stories are completed and validated. |
| US-01 | User Story | As a user, I want to authenticate using my email/username and password so that I can securely access the system. | Must | 3 | To Do | 1 | TBD | Valid credentials grant access; invalid credentials are rejected. |
| US-02 | User Story | As a user, I want to access only the functions authorized for my role so that system information and operations remain protected. | Must | 3 | To Do | 1 | TBD | Each role can access only its authorized functions and data. |
| EP-02 | Epic | IoT Monitoring & Data Management | Must | 50 | To Do | 1-2 | TBD | Greenhouse devices can collect, identify, transmit, store, and display monitoring data. |
| US-03 | User Story | As a system, I want to collect temperature and humidity measurements so that greenhouse environmental conditions can be monitored. | Must | 5 | To Do | 1 | TBD | Temperature and humidity measurements are captured and available to the system. |
| US-04 | User Story | As a Cilantro producer, I want soil moisture measurements to be collected so that I can determine whether irrigation may be required. | Must | 5 | To Do | 1 | TBD | Soil moisture measurements are captured and available for irrigation decisions. |
| US-05 | User Story | As a system, I want each sensor to be uniquely identified and associated with a greenhouse area so that measurements can be traced to their source. | Must | 1 | To Do | 1 | TBD | Each sensor has a unique identifier and is linked to a greenhouse area. |
| US-06 | User Story | As a system, I want IoT measurements to be transmitted to the cloud so that information can be processed and stored remotely. | Must | 8 | To Do | 2 | TBD | IoT measurements are transmitted successfully to the cloud. |
| US-07 | User Story | As a Cilantro producer, I want measurements to be stored with sensor identifiers and timestamps so that I can analyze greenhouse conditions over time. | Must | 5 | To Do | 2 | TBD | Measurements are stored with sensor ID and timestamp and can be retrieved. |
| US-08 | User Story | As a system, I want APIs for IoT devices and the web application so that the different system layers can exchange information. | Must | 8 | To Do | 2 | TBD | IoT devices and the web application exchange data through defined APIs. |
| US-09 | User Story | As a Cilantro producer, I want to see current sensor measurements on a dashboard so that I can understand current greenhouse conditions. | Must | 5 | To Do | 1 | TBD | The dashboard displays the latest available sensor measurements. |
| US-25 | User Story | As an administrator, I want to register IoT devices, sensors and actuators so that the greenhouse infrastructure can be managed from the platform. | Could | 8 | To Do | 2 | TBD | An administrator can register and manage IoT devices, sensors, and actuators. |
| EP-03 | Epic | Alerts, Irrigation & Greenhouse Control | Must | 46 | To Do | 2-4 | TBD | Thresholds, alerts, actuators, irrigation modes, and greenhouse controls operate as defined. |
| US-10 | User Story | As an administrator, I want to configure sensor thresholds so that acceptable environmental ranges can be defined for the greenhouse. | Must | 5 | To Do | 2 | TBD | An administrator can create and update environmental threshold values. |
| US-11 | User Story | As a Cilantro producer, I want to receive an alert when environmental conditions exceed configured thresholds so that I can take corrective action. | Must | 5 | To Do | 3 | TBD | An alert is generated when a configured environmental threshold is exceeded. |
| US-12 | User Story | As a Cilantro producer, I want alerts to indicate their severity so that I can prioritize my response. | Must | 3 | To Do | 3 | TBD | Every alert displays a defined severity level. |
| US-13 | User Story | As a Cilantro producer, I want to view alert history so that I can review previous environmental problems. | Must | 3 | To Do | 3 | TBD | Users can view a chronological history of generated alerts. |
| US-14 | User Story | As a Cilantro producer, I want to view actuator status so that I know whether irrigation or other equipment is active. | Must | 3 | To Do | 2 | TBD | The current status of each actuator is visible to the producer. |
| US-15 | User Story | As a Cilantro producer, I want to manually activate or deactivate irrigation so that I can respond to specific crop conditions. | Must | 8 | To Do | 3 | TBD | An authorized producer can manually activate and deactivate irrigation. |
| US-16 | User Story | As a Cilantro producer, I want the system to automatically activate irrigation according to predefined conditions so that irrigation can be managed efficiently. | Should | 13 | To Do | 3 | TBD | Irrigation activates automatically when configured conditions are met. |
| US-17 | User Story | As a Cilantro producer, I want actuator activation events to be recorded so that I can review irrigation history. | Could | 3 | To Do | 4 | TBD | Each actuator activation is recorded with relevant event information. |
| US-26 | User Story | As a Cilantro producer, I want to accept or reject AI recommendations so that I retain control over agricultural decisions. | Could | 3 | To Do | 4 | TBD | A producer can explicitly accept or reject an AI recommendation. |
| EP-04 | Epic | Artificial Intelligence & Recommendations | Must | 37 | To Do | 3-4 | TBD | AI analyzes data and provides explainable, configurable recommendations and trends. |
| US-18 | User Story | As a Cilantro producer, I want the system to analyze historical sensor information so that I can understand environmental patterns. | Must | 8 | To Do | 4 | TBD | Historical sensor data can be analyzed to identify environmental patterns. |
| US-19 | User Story | As a Cilantro producer, I want the system to identify unusual environmental measurements so that potential problems can be detected early. | Must | 8 | To Do | 3 | TBD | Unusual environmental measurements are detected and identified by the system. |
| US-20 | User Story | As a Cilantro producer, I want AI to recommend when irrigation may be necessary so that I can make better irrigation decisions. | Must | 13 | To Do | 4 | TBD | AI produces an irrigation recommendation when analyzed conditions justify it. |
| US-21 | User Story | As a Cilantro producer, I want each AI recommendation to include an explanation so that I understand why it was generated. | Should | 8 | To Do | 4 | TBD | Each AI recommendation includes a human-readable explanation. |
| EP-05 | Epic | Administration & Platform Governance | Should | 18 | To Do | 1 | TBD | Administrative, governance, audit, tenant, integration, and availability controls are manageable. |
| US-22 | User Story | As an administrator, I want to manage users so that access to the greenhouse platform can be controlled. | Should | 5 | To Do | 1 | TBD | An administrator can create and manage agricultural user accounts. |
| US-23 | User Story | As a super administrator, I want to create, modify and manage administrators so that platform administration can be controlled. | Should | 5 | To Do | 1 | TBD | A super administrator can create, modify, and manage administrator accounts. |
| US-24 | User Story | As a super administrator, I want to manage roles and permissions so that platform-level access can be controlled. | Should | 8 | To Do | 1 | TBD | A super administrator can create and manage roles and permissions. |
| US-29 | User Story | As a super administrator, I want the system to connect to other greenhouses owned by the same brand. | Wont | 13 | To Do | 4 | TBD | A super administrator can see the status of other greenhouses. |
| EP-06 | Epic | System Integration, Testing & Acceptance | Should | 26 | To Do | 4 | TBD | Core components operate together and the end-to-end solution is testable and demonstrable. |
| US-27 | User Story | As a Cilantro producer, I want sensor information, alerts, actuator status and AI recommendations in one dashboard so that I can manage the greenhouse from a single platform. | Could | 13 | To Do | 4 | TBD | One dashboard presents sensors, alerts, actuator status, and AI recommendations. |
| US-28 | User Story | As a project team, we want to execute system tests so that the functional and non-functional requirements can be validated. | Should | 13 | To Do | 4 | TBD | System tests verify the applicable functional and non-functional requirements. |

# Backlog Summary

Total Product Backlog: 29 user stories / 191 Hours/Story Points.

| MoSCoW Priority | User Stories | Hours/Story Points |
| --- | --- | --- |
| Must | 18 | 99 |
| Should | 6 | 52 |
| Could | 4 | 27 |
| Won't | 1 | 13 |

# Scrum Roles

| Student | Role |
| --- | --- |
| Jorge | Scrum Master |
| Vicente | Developer |
| Oscar | Developer |
| Charlie | Developer |
| Alexis | Product Owner |