SPRINT 1

Sprint Backlog & Execution Evidence

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Student names | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 1 - 2 weeks |
| Date | September 17, 2026 |

# 1. Project Description

SmartGreenAI: Cilantro Crop is an IoT-driven, cloud-connected precision agriculture system designed to monitor and optimize greenhouse conditions for cilantro cultivation. The solution combines sensor monitoring, role-based platform access, administration functions, cloud-ready data handling, and a dashboard foundation for later alerting, control, and AI capabilities.

# 2. Sprint 1 Scope

Sprint 1 focuses on establishing the first usable foundation of the platform. The scope includes secure access and role authorization, initial user and administrator management, collection and identification of greenhouse sensor data, and a first dashboard view of current measurements. The sprint also includes the design and validation work needed to demonstrate these functions.

- In scope: US-01, US-02, US-03, US-04, US-05, US-09, US-22, US-23 and US-24.

- Primary deliverables: authentication/access-control design, RBAC permission model and tests, administrator-management prototype and tests, sensor/circuit design and simulation evidence, dashboard prototype, and user/role management design.

- Out of scope for this sprint: cloud transmission APIs, alert generation, actuator/irrigation control, AI recommendations, cross-greenhouse integration, and full system acceptance testing. These remain planned for later sprints.

# 3. Sprint Goal

Deliver and validate the core access-control, administration, sensor-monitoring, and dashboard foundations required for subsequent SmartGreenAI increments, with each Sprint 1 user story decomposed into actionable tasks and assigned to a team member.

# 4. Sprint Backlog

| ID | User Story / Objective | Priority | SP | Owner | Sprint | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | Authenticate using email/username and password | Must | 3 | Alexis Enrique Valle Parra | 1 | Ready |
| US-02 | Access only the functions authorized for my role | Must | 3 | Jorge Velez Delgado | 1 | Ready |
| US-03 | Collect temperature and humidity measurements | Must | 5 | Oscar Abraham Talavera Nava | 1 | Ready |
| US-04 | Collect soil moisture measurements | Must | 5 | Oscar Abraham Talavera Nava | 1 | Ready |
| US-05 | Uniquely identify each sensor and associate it with a greenhouse area | Must | 1 | Oscar Abraham Talavera Nava | 1 | Ready |
| US-09 | See current sensor measurements on a dashboard | Must | 5 | Carlos Ramirez Mendoza | 1 | Ready |
| US-22 | Manage agricultural users | Should | 5 | Vicente Rocha Alfaro | 1 | Ready |
| US-23 | Create, modify and manage administrators | Should | 5 | Jorge Velez Delgado | 1 | Ready |
| US-24 | Manage roles and permissions | Should | 8 | Vicente Rocha Alfaro | 1 | Ready |

Sprint 1 total: 9 user stories / 40 story points.

# 5. User Stories Divided by Task

## US-01 - Authenticate using email/username and password

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US01-T1 | Design authentication interface and credential fields | Alexis Enrique Valle Parra | Ready | Design / validation artifact |
| US01-T2 | Define authentication and session-validation logic | Alexis Enrique Valle Parra | Ready | Design / validation artifact |
| US01-T3 | Design valid/invalid credential test cases | Alexis Enrique Valle Parra | Ready | Design / validation artifact |

## US-02 - Access only the functions authorized for my role

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US02-T1 | Define roles and permissions matrix | Jorge Velez Delgado | Ready | RBAC diagram and test flows |
| US02-T2 | Design role-based access control (RBAC) | Jorge Velez Delgado | Ready | RBAC diagram and test flows |
| US02-T3 | Validate authorized and unauthorized access | Jorge Velez Delgado | Ready | RBAC diagram and test flows |

## US-03 - Collect temperature and humidity measurements

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US03-T1 | Select and connect temperature/humidity sensor components | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |
| US03-T2 | Design measurement-reading flow and sensor interface | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |
| US03-T3 | Simulate and validate temperature/humidity readings | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |

## US-04 - Collect soil moisture measurements

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US04-T1 | Select and connect soil-moisture sensor components | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |
| US04-T2 | Design soil-moisture measurement flow | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |
| US04-T3 | Simulate and validate soil-moisture readings | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |

## US-05 - Uniquely identify each sensor and associate it with a greenhouse area

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US05-T1 | Define unique sensor identifier structure | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |
| US05-T2 | Define sensor-to-greenhouse-area association | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |
| US05-T3 | Validate traceability from measurement to sensor/area | Oscar Abraham Talavera Nava | Ready | Sensor circuit/simulation evidence |

## US-09 - See current sensor measurements on a dashboard

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US09-T1 | Design dashboard layout for current measurements | Carlos Ramirez Mendoza | Ready | Dashboard prototype images |
| US09-T2 | Create dashboard prototype for sensor cards/values | Carlos Ramirez Mendoza | Ready | Dashboard prototype images |
| US09-T3 | Validate latest-measurement display and readability | Carlos Ramirez Mendoza | Ready | Dashboard prototype images |

## US-22 - Manage agricultural users

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US22-T1 | Design agricultural-user management interface | Vicente Rocha Alfaro | Ready | Design / validation artifact |
| US22-T2 | Define create/update/activate/deactivate user logic | Vicente Rocha Alfaro | Ready | Design / validation artifact |
| US22-T3 | Design user-management validation and access tests | Vicente Rocha Alfaro | Ready | Design / validation artifact |

## US-23 - Create, modify and manage administrators

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US23-T1 | Design the administrator management interface | Jorge Velez Delgado | Ready | Admin prototype, management diagram and test flows |
| US23-T2 | Design administrator CRUD logic and validations | Jorge Velez Delgado | Ready | Admin prototype, management diagram and test flows |
| US23-T3 | Validate functionality and restrict access | Jorge Velez Delgado | Ready | Admin prototype, management diagram and test flows |

## US-24 - Manage roles and permissions

| Task ID | Task | Responsible | Status | Evidence / Output |
| --- | --- | --- | --- | --- |
| US24-T1 | Define role and permission data model | Vicente Rocha Alfaro | Ready | Design / validation artifact |
| US24-T2 | Design role/permission management interface and logic | Vicente Rocha Alfaro | Ready | Design / validation artifact |
| US24-T3 | Validate permission changes and restricted access | Vicente Rocha Alfaro | Ready | Design / validation artifact |

# 6. Acceptance Criteria for Sprint 1

| User Story | Acceptance Criteria |
| --- | --- |
| US-01 | Valid credentials grant access; invalid credentials are rejected. |
| US-02 | Each role can access only its authorized functions and data. |
| US-03 | Temperature and humidity measurements are captured and available to the system. |
| US-04 | Soil moisture measurements are captured and available for irrigation decisions. |
| US-05 | Each sensor has a unique identifier and is linked to a greenhouse area. |
| US-09 | The dashboard displays the latest available sensor measurements. |
| US-22 | An administrator can create and manage agricultural user accounts. |
| US-23 | A super administrator can create, modify, and manage administrator accounts. |
| US-24 | A super administrator can create and manage roles and permissions. |

# 7. Sprint 1 Evidence

US-01 Login Screen Validation

## US-02 - RBAC Diagram

Figure - US-02 - RBAC Diagram

## US-23 - Administrator Management Diagram

Figure - US-23 - Administrator Management Diagram

## US-09 - Dashboard Evidence 1

Figure - US-09 - Dashboard Evidence 1

## US-09 - Dashboard Evidence 2

Figure - US-09 - Dashboard Evidence 2

## Sensor Simulation Evidence

Figure - Sensor Simulation Evidence

# 8. Sprint 1 Review Summary

Sprint 1 documentation now explicitly includes the sprint scope, a dedicated Sprint Backlog, decomposition of every Sprint 1 user story into tasks, and a meeting record with evidence. All Sprint 1 user stories and tasks are shown with status Ready, as requested for the dashboard-aligned submission. The evidence package also contains prototypes, diagrams, simulations, and test-flow material supporting the sprint work.

# 9. Scrum Roles

| Student | Role |
| --- | --- |
| Jorge Velez Delgado | Scrum Master |
| Vicente Rocha Alfaro | Developer |
| Oscar Abraham Talavera Nava | Developer |
| Carlos Ramirez Mendoza | Developer |
| Alexis Enrique Valle Parra | Product Owner |