[ Insert official UPAEP logo ]

UPAEP · Decanato de Ingenierías

DAILY MEETING 2

Sprint 2 - Meeting Record

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Students | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 2 (September 21, 2026 – October 9, 2026) |
| Date | September 28, 2026 |

# 1. Meeting Information

| Date | September 28, 2026 |
| --- | --- |
| Time | 4:30 PM |
| Meeting | Daily Meeting 2 |
| Sprint week | Start of Week 2 (Sep 28 – Oct 2) |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Sprint status | On track |

# 2. Attendees

- Jorge Velez Delgado

- Vicente Rocha Alfaro

- Oscar Abraham Talavera Nava

- Carlos Ramirez Mendoza

- Alexis Enrique Valle Parra

# 3. Topics Discussed

- Review of the Week 1 milestone: US-01-C closed, API specification (US08-T1) shared on Wednesday, ER diagram and payload format approved.

- US25-T1 (device registry model) is not finished yet because Alexis prioritized closing US-01-C; it will be finished on Tuesday together with Oscar.

- Payload problem detected: the Sprint 1 Arduino sketch sends timestamp_ms (millis) instead of a UTC date.

# 4. Team Update

Each member answered: what did I finish last week, what will I do this week, and is anything blocking me?

| Team member | Finished last week | Plan for this week | Blockers / help needed |
| --- | --- | --- | --- |
| Jorge Velez Delgado | US10-T1 and US10-T2 finished; default thresholds approved by Alexis (PO). | US10-T3 create/update logic with validation; US10-T4 connect the screen to the API. | None. |
| Vicente Rocha Alfaro | US06-T1 flow diagram and payload approved; US06-T2 cloud service running with device API keys. | US06-T3 sending from the ESP32/simulator; US06-T4 retries and local buffer. | Timestamp issue in the Arduino sketch (see decisions). |
| Oscar Abraham Talavera Nava | US07-T1 ER diagram, US07-T2 schema created and US14-T1 actuator states documented. | US07-T3 storage service, US07-T4 history queries, US14-T2 status query and US14-T3 status panel. | None. |
| Carlos Ramirez Mendoza | US08-T1 API specification shared; US08-T2 API project running with 401 for unauthenticated requests. | US08-T3 measurement endpoints, US08-T4 web endpoints and US08-T5 error format. | None. |
| Alexis Enrique Valle Parra | US-01-C closed: login with hashed passwords, JWT expiration, RBAC redirection, permission matrix and negative tests. | Finish US25-T1; US25-T2 screens, US25-T3 register/edit/deactivate and US25-T4 device credentials. | Behind by 1 h (US25-T1). Oscar will help on Tuesday. |

# 5. Scrum Board and Burndown Status

| Done | 13 tasks (15 h) |
| --- | --- |
| Remaining | 27 h (ideal line: 28 h) |
| Planned for this week | 14 tasks (18 h) |
| Carried to this week | US25-T1 |
| Tasks moved to Done last week | US01C-T1, US01C-T2, US01C-T3, US01C-T4, US06-T1, US06-T2, US07-T1, US07-T2, US08-T1, US08-T2, US10-T1, US10-T2, US14-T1 |

# 6. Decisions and Action Items

- The ESP32 firmware will obtain UTC time by NTP and send recorded_at in ISO 8601; the simulator sends ISO UTC; the server always stores received_at as well.

- Alexis finishes US25-T1 on Tuesday; if US-25 is still behind next Monday, edit/deactivate moves to Sprint 3 (Could priority).

# 7. Meeting Conclusion

Week 1 milestone reached except one 1-hour task. The sprint remains on track and Week 2 starts with the integration work.