[ Insert official UPAEP logo ]

UPAEP · Decanato de Ingenierías

Sprint Retrospective Meeting

Sprint 2 - Meeting Record

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Students | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 2 |
| Date | October 9, 2026 |

# 1. Meeting Information

| Date | October 9, 2026 |
| --- | --- |
| Time | 5:30 PM (after the Sprint Review) |
| Meeting | Retrospective Meeting Sprint 2 |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Format | What went well / What can be improved / Actions + Start-Stop-Continue |

# 2. Attendees

- Jorge Velez Delgado

- Vicente Rocha Alfaro

- Oscar Abraham Talavera Nava

- Carlos Ramirez Mendoza

- Alexis Enrique Valle Parra

# 3. Sprint Results Reviewed

| Stories delivered | 7 of 7 |
| --- | --- |
| Hours | 42 h planned / 44 h actual |
| Sprint Goal | Achieved |
| Team mood (average 1–5) | 4.2 / 5 |

# 4. What Went Well

- Sharing the API specification and the ER diagram in Week 1 prevented blocked work.

- The simulator allowed every member to test without hardware.

- The weekly Monday meeting was enough to coordinate a 5-person student team.

# 5. What Can Be Improved

- Evidence was collected at the end of the sprint, which created pressure in Week 3.

- IoT tasks were underestimated (US06-T3 +1 h).

- Code reviews were done late, sometimes the day before the Review.

# 6. Start / Stop / Continue

| Start | Stop | Continue |
| --- | --- | --- |
| Recording evidence at Done; review pairs. | Leaving evidence and reviews to Week 3. | Weekly Monday meeting, simulator-first development, early API contracts. |

# 7. Improvement Actions for the Next Sprint

| Action | Responsible | When |
| --- | --- | --- |
| Capture the evidence of each task at the moment it is moved to Done. | Every task owner | Sprint 3 |
| Add 1 hour of buffer to tasks that involve the device or simulator. | Jorge (planning) | Sprint 3 Planning |
| Peer review within 48 h using review pairs (Jorge–Alexis, Vicente–Oscar, Carlos–Jorge). | Whole team | Sprint 3 |

# 8. Meeting Conclusion

The team agreed on the improvement actions above; the Scrum Master will add them to the Sprint 3 Planning and check them at every Monday meeting.