[ Insert official UPAEP logo ]

UPAEP · Decanato de Ingenierías

Sprint Retrospective Meeting

Sprint 3 - Meeting Record

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Students | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 3 |
| Date | October 30, 2026 |

# 1. Meeting Information

| Date | October 30, 2026 |
| --- | --- |
| Time | 5:30 PM (after the Sprint Review) |
| Meeting | Retrospective Meeting Sprint 3 |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Format | What went well / What can be improved / Actions + Start-Stop-Continue |

# 2. Attendees

- Jorge Velez Delgado

- Vicente Rocha Alfaro

- Oscar Abraham Talavera Nava

- Carlos Ramirez Mendoza

- Alexis Enrique Valle Parra

# 3. Sprint Results Reviewed

| Stories delivered | 7 of 7 |
| --- | --- |
| Hours | 43 h planned / 45 h actual |
| Sprint Goal | Achieved |
| Team mood (average 1–5) | 4.4 / 5 |

## Follow-up of Sprint 2 actions

| Action | Result |
| --- | --- |
| Capture the evidence of each task at the moment it is moved to Done. | Applied ✓ |
| Add 1 hour of buffer to tasks that involve the device or simulator. | Applied ✓ |
| Peer review within 48 h using review pairs (Jorge–Alexis, Vicente–Oscar, Carlos–Jorge). | Applied ✓ |

# 4. What Went Well

- Capturing evidence at Done removed the Week 3 pressure.

- Peer review within 48 h found two defects before integration.

- The shared 7-day seed data made tests consistent between members.

# 5. What Can Be Improved

- The integration between the command flow and the automatic engine was discovered late (Week 2).

- Some test cases were written only in Week 3.

- One member missed a meeting; the chat update worked but decisions were not seen until Tuesday.

# 6. Start / Stop / Continue

| Start | Stop | Continue |
| --- | --- | --- |
| Writing test cases in Week 1; same-day publication of decisions. | Discovering integrations in Week 2. | Evidence at Done, 48 h peer review, shared seed data. |

# 7. Improvement Actions for the Next Sprint

| Action | Responsible | When |
| --- | --- | --- |
| Write the test cases of each story in Week 1, together with the design. | Every task owner | Sprint 4 |
| Mid-week integration check every Wednesday of Week 2. | Jorge | Sprint 4 |
| Publish the meeting decisions in the team chat the same day. | Jorge | Sprint 4 |

# 8. Meeting Conclusion

The team agreed on the improvement actions above; the Scrum Master will add them to the Sprint 4 Planning and check them at every Monday meeting.