[ Insert official UPAEP logo ]

UNIVERSIDAD POPULAR AUTÓNOMA

DEL ESTADO DE PUEBLA

Decanato de Ingenierías

Course: Agile Project Management

SPRINT 3

SPRINT REVIEW & DELIVERY

SmartGreenAI: Cilantro Crop

Sprint Backlog, Execution Evidence and Increment (October 12, 2026 – October 30, 2026)

Professor

Jorge Rafael Aguilar Cisneros

Team members

| Student | Student ID | Scrum role |
| --- | --- | --- |
| Jorge Velez Delgado | [ID] | Scrum Master / Developer |
| Vicente Rocha Alfaro | [ID] | Developer |
| Oscar Abraham Talavera Nava | [ID] | Developer |
| Carlos Ramirez Mendoza | [ID] | Developer |
| Alexis Enrique Valle Parra | [ID] | Product Owner / Developer |

Puebla, Puebla — October 2026

# 1. Sprint Summary

| Sprint | Sprint 3 — Alerts, Irrigation Control and Anomaly Detection |
| --- | --- |
| Dates | October 12, 2026 – October 30, 2026 (3 weeks) |
| Sprint Goal | Transform SmartGreenAI into an active greenhouse control system by generating threshold alerts with severity and history, allowing manual and automatic irrigation with a recorded event log, and detecting abnormal sensor measurements. |
| Result | Sprint Goal achieved. All committed user stories are Done and accepted by the Product Owner. |
| User stories | 7 committed / 7 done |
| Tasks | 28 development tasks + 2 sprint-level tasks, all Done |
| Hours | 43 h planned / 45 h actual (velocity: 43 h of committed work completed) |
| Review date | October 30, 2026, 4:30 PM |

# 2. Sprint Goal Assessment

Measurable goal: when the simulator sends a soil-moisture value below the configured minimum, an alert with its severity appears on the dashboard and in the alert history, automatic irrigation turns the pump ON (or the producer turns it on manually), the event is recorded with its source, and an injected abnormal value is flagged as an anomaly.

Assessment: the measurable goal was demonstrated live at the Sprint Review (section 8).

# 3. Sprint Backlog — Final Status

| ID | User Story | Priority | Owner | Plan h | Actual h | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-11 | Receive threshold alerts | Must | Jorge Velez Delgado | 5 | 5 | Done |
| US-12 | Classify alerts by severity | Must | Carlos Ramirez Mendoza | 3 | 3 | Done |
| US-13 | View alert history | Must | Carlos Ramirez Mendoza | 3 | 3 | Done |
| US-15 | Manually activate or deactivate irrigation | Must | Vicente Rocha Alfaro | 8 | 9 | Done |
| US-16 | Automatic irrigation according to predefined conditions | Should | Oscar Abraham Talavera Nava | 13 | 14 | Done |
| US-17 | Record actuator activation events | Could | Carlos Ramirez Mendoza | 3 | 3 | Done |
| US-19 | Identify unusual environmental measurements | Must | Alexis Enrique Valle Parra | 8 | 8 | Done |
|  | Total Sprint 3 |  |  | 43 | 45 |  |

Estimation variance: US15-T3 took 3 h instead of 2 h; US16-T3 took 4 h instead of 3 h. The Week 3 buffer absorbed the difference.

# 4. Tasks Completed and Evidence

Every task has its evidence file in the folder Sprint 3/Evidence/<User Story>/. The file name starts with the task ID so that each completion condition can be traced to its proof.

## US-11 — Receive threshold alerts

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US11-T1 | Design the alert engine and alert data model | Jorge Velez Delgado | 1 | Done | US11-T1_Design_Alert_Engine_Alert_Data.docx |
| US11-T2 | Implement alert evaluation on measurement ingestion | Jorge Velez Delgado | 2 | Done | US11-T2_Implement_Alert_Evaluation_Measurement_Ingestion.docx |
| US11-T3 | Show active alerts to the producer | Jorge Velez Delgado | 1 | Done | US11-T3_Show_Active_Alerts_Producer.docx |
| US11-T4 | Test alert generation | Jorge Velez Delgado | 1 | Done | US11-T4_Test_Alert_Generation.docx |

## US-12 — Classify alerts by severity

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US12-T1 | Define severity classification rules | Carlos Ramirez Mendoza | 1 | Done | US12-T1_Define_Severity_Classification_Rules.docx |
| US12-T2 | Implement severity classification and display | Carlos Ramirez Mendoza | 1 | Done | US12-T2_Implement_Severity_Classification_Display.docx |
| US12-T3 | Test severity classification | Carlos Ramirez Mendoza | 1 | Done | US12-T3_Test_Severity_Classification.docx |

## US-13 — View alert history

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US13-T1 | Implement the alert history endpoint | Carlos Ramirez Mendoza | 1 | Done | US13-T1_Implement_Alert_History_Endpoint.docx |
| US13-T2 | Build the alert history screen | Carlos Ramirez Mendoza | 1 | Done | US13-T2_Build_Alert_History_Screen.docx |
| US13-T3 | Test alert history | Carlos Ramirez Mendoza | 1 | Done | US13-T3_Test_Alert_History.docx |

## US-15 — Manually activate or deactivate irrigation

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US15-T1 | Design the actuator command flow | Vicente Rocha Alfaro | 1 | Done | US15-T1_Design_Actuator_Command_Flow.docx |
| US15-T2 | Implement the actuator command endpoint | Vicente Rocha Alfaro | 2 | Done | US15-T2_Implement_Actuator_Command_Endpoint.docx |
| US15-T3 | Execute commands on the device or simulator | Vicente Rocha Alfaro | 3 | Done | US15-T3_Execute_Commands_Device_Simulator.docx |
| US15-T4 | Build irrigation control and mode selector | Vicente Rocha Alfaro | 2 | Done | US15-T4_Build_Irrigation_Control_Mode_Selector.docx |
| US15-T5 | Test manual irrigation | Vicente Rocha Alfaro | 1 | Done | US15-T5_Test_Manual_Irrigation.docx |

## US-16 — Automatic irrigation according to predefined conditions

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US16-T1 | Define automatic irrigation rules | Oscar Abraham Talavera Nava | 2 | Done | US16-T1_Define_Automatic_Irrigation_Rules.docx |
| US16-T2 | Build the irrigation parameters screen | Oscar Abraham Talavera Nava | 2 | Done | US16-T2_Build_Irrigation_Parameters_Screen.docx |
| US16-T3 | Implement the automatic irrigation engine | Oscar Abraham Talavera Nava | 4 | Done | US16-T3_Implement_Automatic_Irrigation_Engine.docx |
| US16-T4 | Implement irrigation safety conditions | Oscar Abraham Talavera Nava | 2 | Done | US16-T4_Implement_Irrigation_Safety_Conditions.docx |
| US16-T5 | Run the closed-loop irrigation simulation | Oscar Abraham Talavera Nava | 2 | Done | US16-T5_Run_Closed-Loop_Irrigation_Simulation.docx |
| US16-T6 | Test automatic irrigation | Oscar Abraham Talavera Nava | 2 | Done | US16-T6_Test_Automatic_Irrigation.docx |

## US-17 — Record actuator activation events

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US17-T1 | Implement the actuator event log | Carlos Ramirez Mendoza | 1 | Done | US17-T1_Implement_Actuator_Event_Log.docx |
| US17-T2 | Build the irrigation history screen | Carlos Ramirez Mendoza | 1 | Done | US17-T2_Build_Irrigation_History_Screen.docx |
| US17-T3 | Test event recording | Carlos Ramirez Mendoza | 1 | Done | US17-T3_Test_Event_Recording.docx |

## US-19 — Identify unusual environmental measurements

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US19-T1 | Define anomaly detection methods | Alexis Enrique Valle Parra | 2 | Done | US19-T1_Define_Anomaly_Detection_Methods.docx |
| US19-T2 | Implement the anomaly detection service | Alexis Enrique Valle Parra | 3 | Done | US19-T2_Implement_Anomaly_Detection_Service.docx |
| US19-T3 | Display anomalies to the producer | Alexis Enrique Valle Parra | 1 | Done | US19-T3_Display_Anomalies_Producer.docx |
| US19-T4 | Test anomaly detection | Alexis Enrique Valle Parra | 2 | Done | US19-T4_Test_Anomaly_Detection.docx |

## Sprint-level tasks

| Task ID | Task | Responsible | Status | Evidence file |
| --- | --- | --- | --- | --- |
| SPR-T1 | End-to-end integration test | Whole team (facilitated by Jorge) | Done | Sprint3_SPR-T1_End-To-End_Integration_Test.docx |
| SPR-T2 | Sprint Review preparation and evidence compilation | Jorge Velez Delgado + Alexis Enrique Valle Parra | Done | Sprint3_SPR-T2_Sprint_Review_Preparation_Evidence_Compilation.docx |

# 5. Acceptance Criteria Verification

| Story | Acceptance criterion | Result | Main evidence |
| --- | --- | --- | --- |
| US-11 | An alert is generated when a measurement is below the minimum or above the maximum configured threshold. | Met ✓ | US11-T4_Test_Alert_Generation.docx |
|  | Repeated out-of-range readings do not create duplicate alerts while one is open. | Met ✓ | US11-T4_Test_Alert_Generation.docx |
|  | The alert is resolved automatically when the variable returns to the configured range. | Met ✓ | US11-T4_Test_Alert_Generation.docx |
| US-12 | Every alert displays a severity level: Low, Medium or High. | Met ✓ | US12-T3_Test_Severity_Classification.docx |
|  | Severity is calculated consistently from the deviation with respect to the threshold. | Met ✓ | US12-T3_Test_Severity_Classification.docx |
|  | Severity is shown with text and color, not only with color. | Met ✓ | US12-T3_Test_Severity_Classification.docx |
| US-13 | Users can view a chronological history of generated alerts. | Met ✓ | US13-T3_Test_Alert_History.docx |
|  | The history can be filtered by status, severity, sensor and date range. | Met ✓ | US13-T3_Test_Alert_History.docx |
|  | Resolved alerts remain in the history. | Met ✓ | US13-T3_Test_Alert_History.docx |
| US-15 | An authorized producer can manually activate and deactivate irrigation. | Met ✓ | US15-T5_Test_Manual_Irrigation.docx |
|  | The new pump state is visible on the actuator panel. | Met ✓ | US15-T5_Test_Manual_Irrigation.docx |
|  | Commands sent to an offline device expire and the user is informed. | Met ✓ | US15-T5_Test_Manual_Irrigation.docx |
| US-16 | Irrigation activates automatically when the configured conditions are met in AUTOMATIC mode. | Met ✓ | US16-T6_Test_Automatic_Irrigation.docx |
|  | Irrigation stops when the target moisture or the maximum duration is reached. | Met ✓ | US16-T6_Test_Automatic_Irrigation.docx |
|  | Safety rules prevent irrigation when conditions are unsafe (low tank, stale sensor, cooldown). | Met ✓ | US16-T6_Test_Automatic_Irrigation.docx |
| US-17 | Each actuator activation is recorded with actuator, action, source, user and time. | Met ✓ | US17-T3_Test_Event_Recording.docx |
|  | The irrigation history can be consulted and filtered. | Met ✓ | US17-T3_Test_Event_Recording.docx |
|  | Manual, automatic and AI sources are distinguished. | Met ✓ | US17-T3_Test_Event_Recording.docx |
| US-19 | Unusual environmental measurements are detected and identified by the system. | Met ✓ | US19-T4_Test_Anomaly_Detection.docx |
|  | Missing or frozen sensor data is detected (NFR-08). | Met ✓ | US19-T4_Test_Anomaly_Detection.docx |
|  | Detected anomalies are shown to the producer with a short explanation. | Met ✓ | US19-T4_Test_Anomaly_Detection.docx |

# 6. Burndown

Remaining planned hours at each Monday checkpoint compared with the ideal line.

| Checkpoint | Date | Ideal remaining h | Actual remaining h |
| --- | --- | --- | --- |
| Sprint start | October 12, 2026 | 43 | 43 |
| End of Week 1 | October 19, 2026 | 29 | 30 |
| End of Week 2 | October 26, 2026 | 14 | 11 |
| End of Week 3 | October 30, 2026 | 0 | 0 |

# 7. Definition of Done Check

| Story | Code in repo | Acceptance met | Tests + evidence | Conditions checked | Board updated | Peer review |
| --- | --- | --- | --- | --- | --- | --- |
| US-11 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-12 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-13 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-15 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-16 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-17 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-19 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |

# 8. Sprint Review Meeting

| Date | October 30, 2026, 4:30 PM |
| --- | --- |
| Attendees | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra Professor Jorge Rafael Aguilar Cisneros (stakeholder) |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Presenter of the increment | Every owner presented their own user story |

## Demonstration script

1. The simulator sends a soil-moisture value below the minimum; a LOW alert with severity appears on the dashboard within 30 s.

2. Show the alert history with filters and CSV export; the alert resolves automatically when moisture recovers.

3. In AUTOMATIC mode the engine turns the pump ON, the simulator soil moisture rises and the pump turns OFF at the target.

4. Show the event log with source AUTOMATIC and the daily irrigation minutes.

5. Switch the area to MANUAL and turn irrigation ON and OFF from the dashboard; event recorded with source MANUAL and the user.

6. Set the tank level low: automatic irrigation is blocked and an alert is created.

7. Inject a spike and a flatline: both are flagged as anomalies with an explanation.

8. Show the closed-loop simulation chart (soil moisture vs pump state).

## Feedback received

- Product Owner accepted the seven user stories: all acceptance criteria met.

- Stakeholder suggestion: show the water-tank level next to the pump control (added to US27-T3 in Sprint 4).

- PO suggestion: in a future version allow irrigation parameters per crop stage (registered as a future backlog idea).

## Product Backlog changes

- Tank level next to the pump control added to US27-T3.

- Future idea (not in the prototype scope): irrigation parameters per crop stage.

# 9. Increment Delivered

- Alert engine with LOW/HIGH alerts, de-duplication and automatic resolution.

- Severity classification (Low, Medium, High) and alert history screen with CSV export.

- Actuator command flow, manual irrigation control and MANUAL/AUTOMATIC mode selector.

- Automatic irrigation engine with safety conditions and parameter screen.

- Actuator event log and irrigation history.

- Anomaly detection service and anomaly display.

- Closed-loop irrigation simulation, end-to-end integration evidence and testing evidence for each Sprint 3 user story.

# 10. Evidence Folder Structure

Sprint 3/

Sprint_3_Planning_SmartGreenAI_Cilantro.docx

Daily_Meeting_1/2/3_Sprint_3_SmartGreenAI.docx

Sprint_3_Review_Delivery_SmartGreenAI_Cilantro.docx

Retrospective_Meeting_Sprint_3_SmartGreenAI.docx

Evidence/

US-11/  (US11-T1, US11-T2, US11-T3, US11-T4)

US-12/  (US12-T1, US12-T2, US12-T3)

US-13/  (US13-T1, US13-T2, US13-T3)

US-15/  (US15-T1, US15-T2, US15-T3, US15-T4, US15-T5)

US-16/  (US16-T1, US16-T2, US16-T3, US16-T4, US16-T5, US16-T6)

US-17/  (US17-T1, US17-T2, US17-T3)

US-19/  (US19-T1, US19-T2, US19-T3, US19-T4)

Sprint/  (SPR-T1, SPR-T2)

Each evidence document contains the task information, every completion condition marked with its proof (screenshot, log, query result, test table or diagram) and the list of attached files named <TaskID>_<Task_Name>_<n>.<ext>.

# 11. Next Sprint

Sprint 4 (November 2 – November 20, 2026) will add historical analysis, AI irrigation recommendations with explanations, accept/reject, the integrated dashboard (with historical graphs and tank level) and the complete system test campaign. No stories are carried over.

# 12. Scrum Roles

| Student | Role |
| --- | --- |
| Jorge Velez Delgado | Scrum Master / Developer |
| Vicente Rocha Alfaro | Developer |
| Oscar Abraham Talavera Nava | Developer |
| Carlos Ramirez Mendoza | Developer |
| Alexis Enrique Valle Parra | Product Owner / Developer |