[ Insert official UPAEP logo ]

UPAEP · Decanato de Ingenierías

DAILY MEETING 1

Sprint 4 - Meeting Record

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Students | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 4 (November 2, 2026 – November 20, 2026) |
| Date | November 2, 2026 |

# 1. Meeting Information

| Date | November 2, 2026 |
| --- | --- |
| Time | 4:30 PM |
| Meeting | Sprint 4 Planning + Daily Meeting 1 |
| Sprint week | Week 1 (Nov 2 – Nov 6) — start of the sprint |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Sprint status | On track |

# 2. Attendees

- Jorge Velez Delgado

- Vicente Rocha Alfaro

- Oscar Abraham Talavera Nava

- Carlos Ramirez Mendoza

- Alexis Enrique Valle Parra

# 3. Topics Discussed

- The team reviewed the Sprint 3 increment, the retrospective actions and the Review feedback (tank level next to the pump control).

- The Sprint 4 Goal and backlog were confirmed: US-18, US-20, US-21, US-26, US-27 and US-28 (58 h). US-29 keeps its Won't priority.

- Final deliverables assigned as sprint-level tasks: user manual, technical documentation and final presentation.

- AI approach agreed: explainable weighted multi-variable scoring model with statistical trends, because the prototype has limited historical data and every recommendation must be explained.

# 4. Team Update

Each member answered: what did I finish (previous sprint), what will I do this week, and is anything blocking me?

| Team member | Finished (previous sprint) | Plan for this week | Blockers / help needed |
| --- | --- | --- | --- |
| Jorge Velez Delgado | Closed the Sprint 3 Review and updated the burndown. | US28-T1 test plan and traceability matrix. | None. |
| Vicente Rocha Alfaro | Delivered US-15 (manual irrigation). | US18-T1 analysis metrics; US18-T2 aggregation service. | None. |
| Oscar Abraham Talavera Nava | Delivered US-16 and the closed-loop simulation. | US20-T1 recommendation model; US20-T2 preprocessing pipeline. | None. |
| Carlos Ramirez Mendoza | Delivered US-12, US-13 and US-17. | US27-T1 dashboard wireframe; US27-T2 sensor cards and historical graphs. | None. |
| Alexis Enrique Valle Parra | Accepted the Sprint 3 stories as PO; delivered US-19. | US21-T1 explanation structure; US26-T1 decision endpoint. | None. |

# 5. Scrum Board and Burndown Status

| Tasks in the sprint | 29 development tasks + 4 sprint-level tasks |
| --- | --- |
| Planned hours | 58 h |
| Done | 0 tasks (0 h) |
| Remaining | 58 h |
| Planned for this week | 9 tasks (18 h) |

# 6. Decisions and Action Items

- The seed script is extended to 30 days of data for the AI and the performance tests.

- Optional LLM rewording of explanations only if an API key is configured; the template is always the fallback.

- Feature freeze on Monday November 16.

# 7. Meeting Conclusion

The team committed to the final Sprint Goal and the 58-hour backlog, plus the final deliverables.