[ Insert official UPAEP logo ]

UPAEP · Decanato de Ingenierías

DAILY MEETING 2

Sprint 4 - Meeting Record

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Students | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 4 (November 2, 2026 – November 20, 2026) |
| Date | November 9, 2026 |

# 1. Meeting Information

| Date | November 9, 2026 |
| --- | --- |
| Time | 4:30 PM |
| Meeting | Daily Meeting 2 |
| Sprint week | Start of Week 2 (Nov 9 – Nov 13) |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Sprint status | On track |

# 2. Attendees

- Jorge Velez Delgado

- Vicente Rocha Alfaro

- Oscar Abraham Talavera Nava

- Carlos Ramirez Mendoza

- Alexis Enrique Valle Parra

# 3. Topics Discussed

- Week 1 milestone reached: metrics, model design, explanation structure, wireframe and test plan approved; aggregation service, preprocessing pipeline and decision endpoint available.

- The preprocessing pipeline was slow with 30 days of data; an index and a daily aggregation query fixed it.

- First measurement of the dashboard load time: 4.1 s with 30 days of data (target 3 s).

# 4. Team Update

Each member answered: what did I finish last week, what will I do this week, and is anything blocking me?

| Team member | Finished last week | Plan for this week | Blockers / help needed |
| --- | --- | --- | --- |
| Jorge Velez Delgado | US28-T1 test plan and traceability matrix (39 requirements mapped). | US28-T3 functional tests FR-01..FR-30. | None. |
| Vicente Rocha Alfaro | US18-T1 metrics approved; US18-T2 aggregation endpoint under 1 s. | US18-T3 trend identification; US18-T4 analysis view. | None. |
| Oscar Abraham Talavera Nava | US20-T1 model approved by the PO; US20-T2 pipeline with unit tests. | US20-T3 recommendation engine; US20-T4 duration and AI configuration. | None (performance fixed). |
| Carlos Ramirez Mendoza | US27-T1 wireframe reviewed; US27-T2 sensor cards and historical graphs. | US27-T3 alerts/actuators/recommendations panels; US27-T4 connectivity indicator. | Dashboard load time 4.1 s; optimization planned in US27-T5. |
| Alexis Enrique Valle Parra | US21-T1 templates and US26-T1 decision endpoint finished. | US21-T2 explanation generator; US21-T3 recommendation card. | None. |

# 5. Scrum Board and Burndown Status

| Done | 9 tasks (18 h) |
| --- | --- |
| Remaining | 40 h (ideal line: 39 h) |
| Planned for this week | 9 tasks (21 h) |
| Tasks moved to Done last week | US18-T1, US18-T2, US20-T1, US20-T2, US21-T1, US26-T1, US27-T1, US27-T2, US28-T1 |

# 6. Decisions and Action Items

- The dashboard will load the 30-day chart from the aggregation endpoint instead of raw measurements.

- Mid-week integration check on Wednesday November 11 (engine → explanation → dashboard).

# 7. Meeting Conclusion

Week 1 completed at 100%; the AI critical path is on schedule.