[ Insert official UPAEP logo ]

UPAEP · Decanato de Ingenierías

Sprint Retrospective Meeting

Sprint 4 - Meeting Record

SmartGreenAI: Cilantro Crop

| Course | Agile Project Management |
| --- | --- |
| Project | SmartGreenAI: Cilantro Crop |
| Students | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra |
| Professor | Jorge Rafael Aguilar Cisneros |
| Sprint | Sprint 4 |
| Date | November 20, 2026 |

# 1. Meeting Information

| Date | November 20, 2026 |
| --- | --- |
| Time | 5:30 PM (after the Sprint Review) |
| Meeting | Retrospective Meeting Sprint 4 |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Format | What went well / What can be improved / Actions + Start-Stop-Continue |

# 2. Attendees

- Jorge Velez Delgado

- Vicente Rocha Alfaro

- Oscar Abraham Talavera Nava

- Carlos Ramirez Mendoza

- Alexis Enrique Valle Parra

# 3. Sprint Results Reviewed

| Stories delivered | 6 of 6 |
| --- | --- |
| Hours | 58 h planned / 60 h actual |
| Sprint Goal | Achieved |
| Team mood (average 1–5) | 4.6 / 5 |

## Follow-up of Sprint 3 actions

| Action | Result |
| --- | --- |
| Write the test cases of each story in Week 1, together with the design. | Applied ✓ |
| Mid-week integration check every Wednesday of Week 2. | Applied ✓ |
| Publish the meeting decisions in the team chat the same day. | Applied ✓ |

# 4. What Went Well

- The product meets the acceptance scenario and all Must and Should stories were delivered.

- Writing test cases in Week 1 made the functional test campaign fast.

- Evidence at Done and weekly meetings kept the documentation complete during the whole project.

# 5. What Can Be Improved

- The AI engine was the critical path and took 1 h more than estimated.

- The dashboard performance problem appeared only with 30 days of data.

- Final documentation still concentrated in the last week.

# 6. Start / Stop / Continue

| Start | Stop | Continue |
| --- | --- | --- |
| Performance tests with realistic data early; incremental manual. | Concentrating documentation at the end. | Weekly meeting, review pairs, evidence at Done, early test cases. |

# 7. Lessons Learned (final project retrospective)

| Action | Responsible | When |
| --- | --- | --- |
| In future projects, test performance with realistic data volumes from the first sprint that stores data. | Whole team | Lesson learned |
| Write the user manual incrementally, one section per sprint. | Whole team | Lesson learned |
| Keep the weekly meeting format and review pairs for future team projects. | Whole team | Lesson learned |

# 8. Meeting Conclusion

The team closed the project with all committed work delivered and validated. The lessons learned were recorded for future team projects.