[ Insert official UPAEP logo ]

UNIVERSIDAD POPULAR AUTÓNOMA

DEL ESTADO DE PUEBLA

Decanato de Ingenierías

Course: Agile Project Management

SPRINT 4

SPRINT REVIEW & DELIVERY

SmartGreenAI: Cilantro Crop

Sprint Backlog, Execution Evidence and Increment (November 2, 2026 – November 20, 2026)

Professor

Jorge Rafael Aguilar Cisneros

Team members

| Student | Student ID | Scrum role |
| --- | --- | --- |
| Jorge Velez Delgado | [ID] | Scrum Master / Developer |
| Vicente Rocha Alfaro | [ID] | Developer |
| Oscar Abraham Talavera Nava | [ID] | Developer |
| Carlos Ramirez Mendoza | [ID] | Developer |
| Alexis Enrique Valle Parra | [ID] | Product Owner / Developer |

Puebla, Puebla — November 2026

# 1. Sprint Summary

| Sprint | Sprint 4 — Artificial Intelligence, Integration and Final Validation |
| --- | --- |
| Dates | November 2, 2026 – November 20, 2026 (3 weeks) |
| Sprint Goal | Deliver the AI decision-support layer and the integrated, validated SmartGreenAI platform: historical analysis and trends, explainable irrigation recommendations that the producer can accept or reject, a single integrated dashboard, and a complete system test campaign ending with the final acceptance demonstration. |
| Result | Sprint Goal achieved. All committed user stories are Done and accepted by the Product Owner. |
| User stories | 6 committed / 6 done |
| Tasks | 29 development tasks + 4 sprint-level tasks, all Done |
| Hours | 58 h planned / 60 h actual (velocity: 58 h of committed work completed) |
| Review date | November 20, 2026, 4:30 PM |

# 2. Sprint Goal Assessment

Measurable goal: the complete acceptance scenario of section 24 of the project document runs without manual intervention in the data flow: low soil moisture is measured, transmitted, stored and displayed, an alert is generated, the AI analyzes current and historical data and generates an explained irrigation recommendation, the producer accepts it (or automatic irrigation acts), the actuator event is recorded and the system verifies that soil moisture improved.

Assessment: the measurable goal was demonstrated live at the Sprint Review (section 8).

# 3. Sprint Backlog — Final Status

| ID | User Story | Priority | Owner | Plan h | Actual h | Status |
| --- | --- | --- | --- | --- | --- | --- |
| US-18 | Analyze historical sensor information | Must | Vicente Rocha Alfaro | 8 | 8 | Done |
| US-20 | AI irrigation recommendation | Must | Oscar Abraham Talavera Nava | 13 | 14 | Done |
| US-21 | Explainable AI recommendation | Should | Alexis Enrique Valle Parra | 8 | 8 | Done |
| US-26 | Accept or reject AI recommendations | Could | Alexis Enrique Valle Parra | 3 | 3 | Done |
| US-27 | Integrated monitoring dashboard | Could | Carlos Ramirez Mendoza | 13 | 14 | Done |
| US-28 | Execute system tests | Should | Jorge Velez Delgado | 13 | 13 | Done |
|  | Total Sprint 4 |  |  | 58 | 60 |  |

Estimation variance: US20-T3 took 5 h instead of 4 h; US27-T3 took 4 h instead of 3 h. The Week 3 buffer absorbed the difference.

# 4. Tasks Completed and Evidence

Every task has its evidence file in the folder Sprint 4/Evidence/<User Story>/. The file name starts with the task ID so that each completion condition can be traced to its proof.

## US-18 — Analyze historical sensor information

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US18-T1 | Define historical analysis metrics | Vicente Rocha Alfaro | 1 | Done | US18-T1_Define_Historical_Analysis_Metrics.docx |
| US18-T2 | Implement the historical aggregation service | Vicente Rocha Alfaro | 3 | Done | US18-T2_Implement_Historical_Aggregation_Service.docx |
| US18-T3 | Implement trend identification | Vicente Rocha Alfaro | 2 | Done | US18-T3_Implement_Trend_Identification.docx |
| US18-T4 | Build the historical analysis view | Vicente Rocha Alfaro | 1 | Done | US18-T4_Build_Historical_Analysis_View.docx |
| US18-T5 | Test historical analysis | Vicente Rocha Alfaro | 1 | Done | US18-T5_Test_Historical_Analysis.docx |

## US-20 — AI irrigation recommendation

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US20-T1 | Design the recommendation model | Oscar Abraham Talavera Nava | 2 | Done | US20-T1_Design_Recommendation_Model.docx |
| US20-T2 | Build the data preprocessing pipeline | Oscar Abraham Talavera Nava | 3 | Done | US20-T2_Build_Data_Preprocessing_Pipeline.docx |
| US20-T3 | Implement the recommendation engine | Oscar Abraham Talavera Nava | 5 | Done | US20-T3_Implement_Recommendation_Engine.docx |
| US20-T4 | Calculate duration and configure AI parameters | Oscar Abraham Talavera Nava | 1 | Done | US20-T4_Calculate_Duration_Configure_AI_Parameters.docx |
| US20-T5 | Deliver recommendations to the producer | Oscar Abraham Talavera Nava | 1 | Done | US20-T5_Deliver_Recommendations_Producer.docx |
| US20-T6 | Validate recommendations with scenarios | Oscar Abraham Talavera Nava | 2 | Done | US20-T6_Validate_Recommendations_Scenarios.docx |

## US-21 — Explainable AI recommendation

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US21-T1 | Define the explanation structure | Alexis Enrique Valle Parra | 1 | Done | US21-T1_Define_Explanation_Structure.docx |
| US21-T2 | Implement the natural-language explanation generator | Alexis Enrique Valle Parra | 3 | Done | US21-T2_Implement_Natural-Language_Explanation_Generator.docx |
| US21-T3 | Show the explanation in the recommendation card | Alexis Enrique Valle Parra | 2 | Done | US21-T3_Show_Explanation_Recommendation_Card.docx |
| US21-T4 | Test explanation readability and consistency | Alexis Enrique Valle Parra | 2 | Done | US21-T4_Test_Explanation_Readability_Consistency.docx |

## US-26 — Accept or reject AI recommendations

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US26-T1 | Implement the recommendation decision endpoint | Alexis Enrique Valle Parra | 1 | Done | US26-T1_Implement_Recommendation_Decision_Endpoint.docx |
| US26-T2 | Add accept/reject actions to the dashboard | Alexis Enrique Valle Parra | 1 | Done | US26-T2_Add_Accept_Reject_Actions_Dashboard.docx |
| US26-T3 | Test the decision flow | Alexis Enrique Valle Parra | 1 | Done | US26-T3_Test_Decision_Flow.docx |

## US-27 — Integrated monitoring dashboard

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US27-T1 | Design the integrated dashboard layout | Carlos Ramirez Mendoza | 2 | Done | US27-T1_Design_Integrated_Dashboard_Layout.docx |
| US27-T2 | Integrate sensor cards and historical graphs | Carlos Ramirez Mendoza | 3 | Done | US27-T2_Integrate_Sensor_Cards_Historical_Graphs.docx |
| US27-T3 | Integrate alerts, actuators and recommendations panels | Carlos Ramirez Mendoza | 4 | Done | US27-T3_Integrate_Alerts_Actuators_Recommendations_Panels.docx |
| US27-T4 | Add device connectivity indicator | Carlos Ramirez Mendoza | 2 | Done | US27-T4_Add_Device_Connectivity_Indicator.docx |
| US27-T5 | Check dashboard performance and usability | Carlos Ramirez Mendoza | 2 | Done | US27-T5_Check_Dashboard_Performance_Usability.docx |
| US27-T6 | Test the integrated dashboard | Carlos Ramirez Mendoza | 1 | Done | US27-T6_Test_Integrated_Dashboard.docx |

## US-28 — Execute system tests

| Task ID | Task | Responsible | Hrs | Status | Evidence file |
| --- | --- | --- | --- | --- | --- |
| US28-T1 | Write the test plan and traceability matrix | Jorge Velez Delgado | 2 | Done | US28-T1_Write_Test_Plan_Traceability_Matrix.docx |
| US28-T2 | Build the automated test suite | Vicente Rocha Alfaro | 3 | Done | US28-T2_Build_Automated_Test_Suite.docx |
| US28-T3 | Execute functional tests | Jorge Velez Delgado | 3 | Done | US28-T3_Execute_Functional_Tests.docx |
| US28-T4 | Execute non-functional tests | Jorge Velez Delgado | 3 | Done | US28-T4_Execute_Non-Functional_Tests.docx |
| US28-T5 | Run the final acceptance scenario | Jorge Velez Delgado | 2 | Done | US28-T5_Run_Final_Acceptance_Scenario.docx |

## Sprint-level tasks

| Task ID | Task | Responsible | Status | Evidence file |
| --- | --- | --- | --- | --- |
| SPR-T1 | Final demonstration rehearsal and Sprint Review | Whole team (facilitated by Jorge) | Done | Sprint4_SPR-T1_Final_Demonstration_Rehearsal_Sprint_Review.docx |
| SPR-T2 | User manual | Alexis Enrique Valle Parra + Carlos Ramirez Mendoza | Done | Sprint4_SPR-T2_User_Manual.docx |
| SPR-T3 | Technical documentation | Oscar Abraham Talavera Nava + Vicente Rocha Alfaro | Done | Sprint4_SPR-T3_Technical_Documentation.docx |
| SPR-T4 | Final presentation and evidence compilation | Jorge Velez Delgado + Alexis Enrique Valle Parra | Done | Sprint4_SPR-T4_Final_Presentation_Evidence_Compilation.docx |

# 5. Acceptance Criteria Verification

| Story | Acceptance criterion | Result | Main evidence |
| --- | --- | --- | --- |
| US-18 | Historical sensor data can be analyzed to identify environmental patterns. | Met ✓ | US18-T5_Test_Historical_Analysis.docx |
|  | Trends are classified as rising, falling or stable for each variable. | Met ✓ | US18-T5_Test_Historical_Analysis.docx |
|  | The analysis is presented with charts that a non-technical user can understand. | Met ✓ | US18-T5_Test_Historical_Analysis.docx |
| US-20 | AI produces an irrigation recommendation when the analyzed conditions justify it. | Met ✓ | US20-T6_Validate_Recommendations_Scenarios.docx |
|  | Each recommendation considers multiple variables and includes a confidence indicator. | Met ✓ | US20-T6_Validate_Recommendations_Scenarios.docx |
|  | Recommendation parameters can be configured by the administrator. | Met ✓ | US20-T6_Validate_Recommendations_Scenarios.docx |
| US-21 | Each AI recommendation includes a human-readable explanation. | Met ✓ | US21-T4_Test_Explanation_Readability_Consistency.docx |
|  | The explanation contains recommendation, reason, relevant measurements, confidence and timestamp. | Met ✓ | US21-T4_Test_Explanation_Readability_Consistency.docx |
|  | A non-technical user understands the explanation. | Met ✓ | US21-T4_Test_Explanation_Readability_Consistency.docx |
| US-26 | A producer can explicitly accept or reject an AI recommendation. | Met ✓ | US26-T3_Test_Decision_Flow.docx |
|  | Accepting an irrigation recommendation starts irrigation and records the event with source AI. | Met ✓ | US26-T3_Test_Decision_Flow.docx |
|  | Every decision is stored with user, time and optional comment. | Met ✓ | US26-T3_Test_Decision_Flow.docx |
| US-27 | One dashboard presents sensors, historical graphs, alerts, actuator status and AI recommendations. | Met ✓ | US27-T6_Test_Integrated_Dashboard.docx |
|  | Disconnected devices and sensors are clearly indicated. | Met ✓ | US27-T6_Test_Integrated_Dashboard.docx |
|  | Normal dashboard operations respond in about 3 seconds (NFR-01). | Met ✓ | US27-T6_Test_Integrated_Dashboard.docx |
| US-28 | System tests verify the applicable functional and non-functional requirements. | Met ✓ | US28-T5_Run_Final_Acceptance_Scenario.docx |
|  | Every requirement FR-01 to FR-30 and NFR-01 to NFR-09 is traced to at least one test. | Met ✓ | US28-T5_Run_Final_Acceptance_Scenario.docx |
|  | The final acceptance scenario is executed and recorded. | Met ✓ | US28-T5_Run_Final_Acceptance_Scenario.docx |

# 6. Burndown

Remaining planned hours at each Monday checkpoint compared with the ideal line.

| Checkpoint | Date | Ideal remaining h | Actual remaining h |
| --- | --- | --- | --- |
| Sprint start | November 2, 2026 | 58 | 58 |
| End of Week 1 | November 9, 2026 | 39 | 40 |
| End of Week 2 | November 16, 2026 | 19 | 19 |
| End of Week 3 | November 20, 2026 | 0 | 0 |

# 7. Definition of Done Check

| Story | Code in repo | Acceptance met | Tests + evidence | Conditions checked | Board updated | Peer review |
| --- | --- | --- | --- | --- | --- | --- |
| US-18 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-20 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-21 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-26 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-27 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |
| US-28 | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ |

# 8. Sprint Review Meeting

| Date | November 20, 2026, 4:30 PM |
| --- | --- |
| Attendees | Jorge Velez Delgado Vicente Rocha Alfaro Oscar Abraham Talavera Nava Carlos Ramirez Mendoza Alexis Enrique Valle Parra Professor Jorge Rafael Aguilar Cisneros (stakeholder) |
| Facilitator | Jorge Velez Delgado (Scrum Master) |
| Presenter of the increment | Every owner presented their own user story |

## Demonstration script — final acceptance scenario (section 24)

1–3. The simulator sends a low soil-moisture value; it is transmitted to the cloud and stored.

4. The integrated dashboard displays the measurement, the historical graph and the connectivity status.

5–6. The alert engine identifies the low-moisture condition and generates an alert with severity.

7–8. The AI analyzes current and historical data and generates an irrigation recommendation with explanation and confidence.

9. The producer receives the recommendation on the dashboard.

10–11. The producer accepts it and irrigation starts manually (alternative shown: automatic irrigation by configured rules).

12. The actuator event is recorded with source AI.

13–15. New measurements are collected, the system verifies that soil moisture improved and the complete process is visible on the dashboard.

## Feedback received

- Product Owner accepted the six user stories: all acceptance criteria met.

- Final acceptance scenario (section 24): 15 of 15 steps passed.

- Stakeholder suggestion for a future version: train a machine-learning model once a full season of real data is available and connect the physical ESP32 installation in the greenhouse.

## Product Backlog changes

- Remaining Product Backlog: US-29 (Won't) and future ideas (ML model with real season data, parameters per crop stage, physical installation).

# 9. Increment Delivered

- Historical analysis service and view with trend identification.

- Data preprocessing pipeline and AI irrigation recommendation engine with confidence and configurable parameters.

- Natural-language explanation of every recommendation.

- Accept/reject flow connected to irrigation.

- Integrated dashboard with historical graphs, device connectivity and all panels.

- Test plan, traceability matrix, automated test suite, functional and non-functional test reports.

- Final acceptance scenario video, user manual, technical documentation, final presentation and final demonstration.

# 10. Evidence Folder Structure

Sprint 4/

Sprint_4_Planning_SmartGreenAI_Cilantro.docx

Daily_Meeting_1/2/3_Sprint_4_SmartGreenAI.docx

Sprint_4_Review_Delivery_SmartGreenAI_Cilantro.docx

Retrospective_Meeting_Sprint_4_SmartGreenAI.docx

Evidence/

US-18/  (US18-T1, US18-T2, US18-T3, US18-T4, US18-T5)

US-20/  (US20-T1, US20-T2, US20-T3, US20-T4, US20-T5, US20-T6)

US-21/  (US21-T1, US21-T2, US21-T3, US21-T4)

US-26/  (US26-T1, US26-T2, US26-T3)

US-27/  (US27-T1, US27-T2, US27-T3, US27-T4, US27-T5, US27-T6)

US-28/  (US28-T1, US28-T2, US28-T3, US28-T4, US28-T5)

Sprint/  (SPR-T1, SPR-T2, SPR-T3, SPR-T4)

Each evidence document contains the task information, every completion condition marked with its proof (screenshot, log, query result, test table or diagram) and the list of attached files named <TaskID>_<Task_Name>_<n>.<ext>.

# 11. Final Product Status

All Must and Should user stories of the Product Backlog were delivered between Sprint 1 and Sprint 4, as well as the Could stories US-17, US-25, US-26 and US-27. US-29 remains in the Product Backlog with Won't priority. The platform satisfies the final acceptance scenario of the project document (15 of 15 steps passed).

| Sprint | Focus | Stories | Hours |
| --- | --- | --- | --- |
| Sprint 1 | Access, roles, sensors and dashboard foundation | US-01 – US-05, US-09, US-22 – US-24 | 40 |
| Sprint 2 | Cloud communication, storage, APIs, thresholds, actuator status, device registry | US-01-C, US-06, US-07, US-08, US-10, US-14, US-25 | 42 |
| Sprint 3 | Alerts, irrigation control, event log, anomaly detection | US-11 – US-13, US-15 – US-17, US-19 | 43 |
| Sprint 4 | AI recommendations, integration and validation | US-18, US-20, US-21, US-26 – US-28 | 58 |

# 12. Scrum Roles

| Student | Role |
| --- | --- |
| Jorge Velez Delgado | Scrum Master / Developer |
| Vicente Rocha Alfaro | Developer |
| Oscar Abraham Talavera Nava | Developer |
| Carlos Ramirez Mendoza | Developer |
| Alexis Enrique Valle Parra | Product Owner / Developer |